## Slide 1
Directory Sync Gateway (DSG)
AI-Native Development Exercise — Executive Summary May 2026

## Slide 2
What We Set Out to Build
Directory Integration 2.0 — sync users from cloud IDPs (Okta, Azure AD, Google) into RingCentral
Replace legacy directory sync with a modern, configurable gateway (DSG)
Phase 1 scope: scheduled/on-demand sync, provisioning rules, attribute mapping, admin UI
Target stack: React + TypeScript + Tailwind · Java Spring Boot · MySQL · ElasticMQ/SQS

## Slide 3
Phase 1: Planning & Design Validation
Translated PRD and architectural wiki into local, implementation-ready documentation
Ran wiki validation workshop — reconciled ~70% P0 coverage with design gaps
Closed 6 critical gaps via Architecture Decision Records (ADRs 001–010)
Defined implementation gate checklist before writing feature code
Key decisions: ElasticMQ local / SQS prod · Directory SDKs (not SCIM) · DSB OAuth (ETM deferred)

## Slide 4
Gap Resolution — Key Phase 1 Decisions
Trigger types: Provision rules + implicit update via attribute hash compare + deprovision policy
Sync reporting: Job report API in Phase 1; email notifications deferred
Number assignment: Inventory-only — no auto-purchase
Directory auth: Account-level OAuth credentials in DSB with AES-256 encrypted secrets
RC provisioning: Extensions API contract documented with stub/live migration path

## Slide 5
Phase 2: Foundation & Backend (Epics 1–3)
Maven multi-module skeleton: dsg-api, dsg-worker, dsg-domain, dsg-messaging, dsg-persistence
Flyway migrations — 29 DSB schema tables + auth extensions
Admin API: directory CRUD, OAuth config, attribute mapping, provisioning rules, job trigger
Job Manager: create job → enqueue → per-account mutex (409 on concurrent jobs)
SPIKE-4 POC: MessageQueuePort + ElasticMQ verified locally (docker compose)

## Slide 6
Phase 3: Sync Runtime (Epics 4–6)
Sync worker pipeline running in-process with Admin API (single Spring Boot process)
Stub directory and RC provisioning ports — no live IDP/RC calls yet
Rules engine: selection_expression evaluator, rule-based attribute mapping on CREATE
Job reporting API: success/fail counts, failure list, sync history endpoints
Deprovisioning policy management API

## Slide 7
Phase 4: Admin UI & Live Integrations (Epic 7+)
React admin UI aligned to UX mockups — dashboard, rules, directory configuration
RingCentral 3-legged OAuth — local dev via https://dirsync.ringcentral.com
Directory IDP OAuth: Okta/Azure/Google connect flow with encrypted credential storage
Directory group search & selection — scoped provisioning group per account
Attribute mapping UI with defaults catalog + account-level overrides

## Slide 8
Current State — What's Working
Delivered
• Full local dev environment (MySQL + ElasticMQ + backend + UI)
• 15+ merged PRs across 7 epics
• OpenAPI v0.1 + 10 ADRs + ERD
• RC OAuth login + session resolution
• Directory OAuth connect/disconnect
• Attribute mapping API + UI
• Provisioning rules CRUD + caching
In Progress / Next
• RC Extensions API — bulk assign integration
• Live directory adapters (Okta, Azure, Google)
• End-to-end sync with real IDP + RC
• SPIKE-1: IDP write-back feasibility
• SPIKE-2: Multi-license atomic assign
• Email notification (Phase 2)
• Service Web embedding (production target)

## Slide 9
AI-Native Development Process
1. PRD + wiki → structured local docs with gap closure (human + AI collaboration)
2. Implementation gate — no feature code until ADRs, OpenAPI, schema, spikes defined
3. Epic-by-epic delivery with AI-assisted coding, tests, and PR reviews
4. Incremental live integration — RC OAuth → Directory OAuth → attribute mapping → rules
5. Continuous documentation updates alongside code (specs, ADRs, README, OpenAPI)
Outcome: ~2 weeks from zero to working admin UI with dual OAuth flows

## Slide 10
Architecture at a Glance
Configuration plane (dsg-api): Directory OAuth, mappings, rules, scheduler, job trigger
Runtime plane (dsg-worker): FULL/INCREMENTAL/ON_DEMAND jobs → IDP pull → RC provision
Per-account job mutex prevents concurrent sync conflicts
Queue abstraction (MessageQueuePort): ElasticMQ locally, AWS SQS in production
Production UI target: embedded in Service Web (SCL → JWL → DSG APIs)

## Slide 11
Risks & Dependencies
ETM not ready — mitigated with DSB-stored OAuth credentials (AES-256)
PLA APIs incomplete — stub interfaces with documented migration path
P0-3 idempotency / conflict policy — ADR-010 proposed, spike pending
P1 multi-license atomic assign — requires PLA spike (SPIKE-2)
AppSec approved: AES-256 encryption + PII in job_detail for audit/retry

## Slide 12
Questions & Discussion
Repository: DSG · Docs: docs/README.md · Local demo: dirsync.ringcentral.com